## Slide 1
ETA slide
Model Complexity | Complexity Definition
Very Simple | No of Data sources – 1-2 simple and medium complexity data sources Preprocessing required on no of fields – 15 No of Hyper parameters to tune – 1-2 Azure ML designer assumed to be used as the platform for development Prebuilt ML models from Azure assumed.
Simple | No of Data sources – 3-4 low and medium complex data sources Preprocessing required on no of fields – 15 No of Hyper parameters to tune – 2-3 Azure ML Services / Azure ML Designer built models assumed
Medium | No of Data sources – 5-7 medium and high complex data sources No of Sub Models Required – 1-2 Preprocessing required on no of fields – 25+ No of Hyper parameters to tune – 4+ Azure ML Services / Azure ML Designer built models assumed
Complex | No of Data sources – 5-7 complex data sources No of Sub Models Required – 3-5 Bring your own Model / Deep Learning Video Analytics / Audio Analytics / Image Analytics / Text Analytics
Analytics use cases – Complexity definition( Effort includes Plan-Deploy)
Inventory
Activities include :
Data preparation
Model development
Training
Evaluation
Hyper parameter tuning
Model deployment
T-shirt size | Hours/ use case | Build Hrs
V.Simple | 320 | 142
Simple | 792 | 287
Medium | 1120 | 445
Complex | 1540 | 558

## Slide 2: AI/ML Out of Scope
Sl.No | Description
1 | Model Maintenance for existing and new models is out of scope.
2 | Creating Database for source data system is out of the scope.
3 | Use of any unstructured data, Deep learning models is out of the scope.
4 | MLOPs is out of scope
5 | Containerization of ML models is out of scope
6 | Procuring licenses /subscriptions/infra/network and its management is out of scope and assumed to be handled by client.
7 | Any features, models which are not in GA / General Availability are out of scope for Production/UAT.
8 | Provisioning access to data sources, importing or extracting data from base data sources and handling any security assessments, data privacy governance/regulations, legal compliance, data masking is out of scope.
9 | Any Azure ML service/Cognitive Search/BOT Service /Azure OpenAI service/API downtime will go through Microsoft's ticket resolution time. This is out of scope for us.
10 | Any use case which can be implemented without the need of ML model such as – Rule Based Workflow/Engine , Prompt actions based on metrics/ criteria is out of scope.
11 | Providing training on different skills used in these use cases for client resources to provide operational support / deployment / maintenance of the built solutions, unless explicit in the requirement.
12 | Providing or designing solution to integrate AI/ML with client systems is out of scope.

## Slide 3: AI/ML Out of Scope
Sl.No | Description
13 | Creating data visualization efforts is not included in AI/ML Scope.
14 | Data/ML results backup or archival is not in AI/ML Scope as results would be sent back to AI/ML source.
15 | Any use case/POC where data is not available sufficiently to train the models or data quality or compliance is not met is out of scope.
16 | In case there are data quality issues seen, or data gaps that results in model output not meeting agreed upon range with client, fixing or handling this issue is not in scope.
17 | Any bugs would be considered as Change Request and not included in current scope.
18 | For POC – We do not own the VPN setup/configuration/accessibility or authentication provisioning. It is assumed these would be handled by client.
19 | Any changes to the 3rd Party, Integrating Source systems.​
20 | External Authentication setup/Active Directory setup/configuration is out of scope.

## Slide 4: AI/ML Assumptions
Sl.No | Description
1 | All models are developed using Python language. Assuming the model will be developed and deployed using AzureML workbench.
2 | Assuming structured data required for training ML models and will be available on Azure data platform.
4 | Trained models shall be provided as deliverables for deployment.
5 | Acceptable level of model accuracy need to finalized in consultation with client during discovery phase
6 | Historical data required for building ML models will be part of data migration. At least 10 thousand records required for each model at the start of the project
7 | Nonfunctional requirements are not included in the estimate
8 | Final Scope, Integration scope and NFRs will be discussed in further communications
9 | Overall testing of the Platform for ML models and functionalities need to be taken care by Testing Team.
10 | All project deliverables and work products will be produced in English only
11 | Retraining of ML models will be done manually. No pipeline assumed/estimated for retraining.
12 | Estimates, Staffing Plan, Timelines, Skills, Architecture, Risks, Constraints, Dependencies would be revised post the Discovery/Envision phase with client when requirements are discussed in detail with client
13 | It is assumed there are no cross-region data flow constraints imposed by client.
14 | Conversation with user/BOT would be simple flow – text in , text out and in English only.

## Slide 5: AI/ML Assumptions
Sl.No | Description
15 | Any dependency delay due to client will affect overall timelines and will require re-estimation.
16 | For any POCs, representative sample of source/input corpus data (structured, no gaps, good quality) is assumed to be provided by the client to us and estimates/complexity could be redefined accordingly.
17 | PoC/Project will deliver against a mutually agreed sprint review ,approval process and agreed timeline with client. Incase of staff augment model, delivery will depend on capacity limited to existing identified POD team. For Staff Augment delivery management is out of scope from offshore(ATCI)
18 | Sprint Backlog grooming/refinement would be done timely and demands for new skills would be raised timely.

## Slide 6: Key Dependencies
# | Description
1 | The required data should exist in ADLS Gen2 or Azure SQL/Synapse
2 | Azure subscription is provided by client
3 | Data quality will be maintained by client
4 | Client SME(s) is expected to be available throughout the project to define the requirements and provide clarification
5 | All the asks from the Client team needs to be provided as per plan. Any delay will incur additional costs and execution delays
6 | 

## Slide 7
ETA slide
Model Complexity | Complexity Definition
Simple | Less than 10 parameters. No data block. No flatten block. No Dynamic block. No need to refer any other Azure resource in the code.
Medium | Parameter count should be 10 and 20. No flatten block. One Dynamic block. No need to refer any other Azure resource in the code.
Complex | Parameter count should more than 20. Multiple flatten block. Multiple Dynamic block. No need to refer any other Azure resource in the code.
Very Complex | Parameter count should more than 20. Multiple flatten block. Multiple Dynamic block. Need to refer any other Azure resource in the code. Resources to be deployed/referenced across subscription .
Azure Infra IaC– Complexity definition
Inventory
Activities include :
Terraform template development for specific component
Testing of the template and make that ready for deployment.
T-shirt size | Effort in Man Hours (per template)
Simple | 14
Medium | 36
Complex | 54
Very Complex | 72

## Slide 8
SL No | Service Name | Complexity
1 | Storage Accounts - Azure Data Lake Gen2 | Medium
2 | Azure SQL Database | Complex
3 | Azure Event Hubs | Complex
4 | Azure Streaming Analytics | Complex
5 | Azure Data Factory | Very Complex
6 | Azure Databricks | Complex
7 | Azure Functions | Complex
8 | Azure Purview | Simple
9 | Logic Apps | Medium
10 | Power Automate Flows | To be discussed.
11 | Azure Machine Learning | Medium
12 | Power BI | Simple (Power BI Embedded)
13 | Azure Key vault + Access Policy+Key+Secret | Medium
15 | Storage Accounts-Blob Storage and File Storage | Medium
16 | Azure Cognitive Services | Medium
17 | Azure Form Recognizer | Part of Cognitive Service
18 | Azure Search | Part of Cognitive Service
19 | Azure API Management | Very Complex
20 | VNet | Simple
21 | NSG and NSG Rules | Medium
22 | Private Endpoint + Integrate with Scoped resources | Medium
23 | Firewall | Complex
Azure Infra IaC– Complexity definition

## Slide 9: Azure Infra IaC – In Scope
Sl.No | Description
1 | Requirement gathering of the Azure components from respective teams (PaaS and data ) team to create IaC template.
2 | Develop IaC templates to create the specific azure components : Storage Accounts - Azure Data Lake Gen2 Azure SQL Database Azure Event Hubs Azure Streaming Analytics Azure Data Factory Azure Databricks Azure Functions Azure Purview Logic Apps Power Automate Flows Azure Machine Learning Power BI Azure Key vault + Access Policy+Key+Secret Storage Accounts-Blob Storage and File Storage Azure Cognitive Services Azure Form Recognizer Azure Search Azure API Management VNet NSG and NSG Rules Private Endp
3 | Validation and Testing for the IaC templates.

## Slide 10: Azure Infra IaC - Assumptions
Sl.No | Description
1 | We are not showing any efforts beyond our control that may come at any point in time due to the organizational process. Hence, they are shown as ingesting efforts for which we do not have the magnitude. Hence this is a dynamic plan which may stretch or shrink according to how much ingesting efforts get realized over a period of time.
2 | Terraform template will be used as IaC tool to provision Azure services.
3 | Azure AD Tenant is already setup and linked to Subscription.
4 | Azure subscription is already setup.
5 | IaC team scope is to develop templates using IaC, by taking inputs from data/PaaS team for all required services.
6 | Any configuration within data/PaaS services or components which cannot be done by IaC, will come under the responsibility of data/PaaS team.
7 | Monitoring (if required) for Data and PaaS services would be enabled by Infra team up to the extent which will be supported by IaC. Any effort beyond that will need to be factored by data team.

## Slide 11: Azure Infra IaC – Out of Scope
Sl.No | Description
1 | Any Azure Services or activity other than the mentioned in the "In Scope" section of the estimate.
2 | Any work outside Azure Cloud (Ex: on-premises, AWS, GCP).
3 | Any run support / operational support.
4 | Any work related to Identity, Azure AD and Active Directory.
5 | Any third part service design, deployment and configuration, other than Azure native services.
6 | Any design, capacity planning, installation or configuration for PaaS and Data services.
7 | Any kind of migration activity.
8 | Any custom report / dashboard creation and alert configuration.
9 | No configuration management tool has been considered in the solution.
10 | Any backup and disaster recovery activity.

## Slide 12: Azure Infra IaC – Out of Scope
Sl.No | Description
11 | Connectivity between any other cloud / on-premises and Azure.
12 | Any kind of documentation , analysis and enhancement work related to existing cloud foundation.
13 | Connectivity between any third party and Azure.
14 | Any Terraform template creation other than the mentioned in the In Scope section of the estimate.
15 | Any Azure service or configuration for which Terraform support is not available.
16 | During the testing phase, Infra team will perform deployment (provisioning) testing for Azure services using IaC templates. No functional tests of Azure services are part of the testing phase.
17 | Any other coding / scripting work other than Terraform.
18 | Any integration, configuration other than IaC template creation for "In scoped" Azure services is out of scope.

## Slide 13: Azure Infra IaC – Out of Scope
Sl.No | Description
19 | Any work related to Security and Governance.
20 | Any work related to certificate & PKI
21 | Any implementation or configuration related to encryption.
22 | Any integration with custom / third party SIEM solution.
23 | Any integration with custom / third party Pen Testing .
24 | Any integration with custom / third party Antivirus.
25 | Any integration with custom / third party solution to protect / filter traffic.
26 | Any feature and functionality implemented by customer using custom / third party solution to meet their current compliance and security requirement.
27 | Compliance Policies creation, analysis, remediation.
28 | Any Firewall deployment or configuration